11th November 2023.
Version 1.0

STATEMENT OF WORK

FOR

IDEAS HOUSE WEBSITE DEVELOPMENT

PROJECT SUMMARY & BACKGROUND
IDEAS HOUSE, a marketing communications company is employing the services of Excite Panacea

Limited to design and develop a custom website platform designed to connect the brand with its potential customers. This platform will be the center of the business’ marketing efforts, a place where potential customers interact with the business and be informed about what she does.

As an experiential marketing company and marketing consultant to several blue-chip companies in Nigeria, this website will have a fun and appealing look and feel with the capacity to increase the company’s credibility and also capture business leads from this website.

The website will be SEO-optimized and will be home to Ideas holdings, Ideas house Ghana and Ideas House Nigeria.

PROJECT DELIVERABLES

- UI/UX Design & Development of ideas House Corporate website.

- Development of Frontend Functions & Features for the website

- Creation of Reporting Dashboard & Admin System

- Creation of Admin System & Reporting Dashboard

- User Documentation & Training Manuals

BUSINESS REQUIREMENTS

- Admin back end & Content Management System

- Enquiries for Lead generation

- Careers for  Recruitment

- Publications for Insights & Case Studies

- Photo gallery

- Events & Promotions

- Advertising for Ad banners

- Stand-alone Blog

- Front End – Resource Site

Ideas Holdings Main Landing Page

Ideas House Nigeria Sub Site

Ideas House Ghana Sub Site

- Search Engine Optimization & Google Analytics

DEVELOPMENT PROCESS & PROPOSED TIMELINE

- Phase 1: Discovery, Research & Information Architecture- Weeks 1 - 2

- Phase 2: Visual Design Development (UI &UX) - Weeks 3 - 6

- Phase 3: Development, Migration & Implementation- Weeks 7 - 16

TECHNOLOGY STACK

- Web Development: Laravel, PHP

- Server Script: Nginx/Apache, npm

- Hosting: Digital Ocean VPS( Preferred )

- Database: MySQL

CRITICAL SUCCESS FACTORS

- Strong executive sponsorship and management support of the project and project team

- Accuracy in scoping of this project

- Enough authority for taking decisions

- Having a Single Point of Contact (SPC) for the engagement from both sides

- Access to existing information and documents (e.g., Process flows, User manuals, SOPs, tools, and Databases)

- Thorough identification and monitoring of the risk exposures throughout the project lifecycle

- Participation of key stakeholders in all change Management Meetings

SCOPE OF WORK REQUIREMENT

As part of the project, Excite will be responsible for performing tasks throughout various stages of this project. The following is a list of these tasks which will result in the successful completion of this project:

Kickoff:

- Excite will create and present the site architecture design and the process flow

- Excite will present the project plan to Ideas house for review and approval

- Develop site design proposal for Ideas house review and approval

Design Phase:

- Work with the Ideas house team to gather requirements and establish metrics

- Create the website UI  and corporate brand identity design based on the requirement

- A progress report will be shared with the Ideas house team periodically and as agreed

Development Phase:

- Excite will complete the design for the approved site design

- Excite will include the content provided by Ideas house on the website

- Excite will conduct testing in both the local deployment as well as in the limited beta release

- Excite will resolve any development and site issues identified during the testing

- Excite will compile a testing report to present to Ideas house for review/approval

- Progress status report will be shared with the Ideas house team

Deployment Phase:

- Excite will deploy the newly redesigned website on the Ideas house servers

- Excite will begin providing website support at this point forward until the end of the period of performance

- Development Progress report will be shared with the Ideas house team

Training Phase:

- Excite will provide training by the approved training plan agreed with the Ideas house team

- Progress status report will be shared with the Ideas house team

Project Handoff/Closure:

- Excite will provide Ideas house with all documentation by the approved project plan

- Excite will present the project closure report to Ideas house for review and approval

- Excite will complete the project requirements checklist showing that all project tasks have been completed

- Excite will conclude 24×7 web support at 11:59 pm on the final day of the period of performance

ABOUT EXCITE PANACEA LIMITED

We are an information technology and consulting service company with a specialty in creating winning products and solutions that address the right unmet needs, that help our clients achieve their set goals and objectives while also improving their business processes, products, and services and of course their bottom-line figures

With our integrated team of design thinkers, software engineers, business and process analysts, and developers, we collaborate with you to get to know your, understand your industry, and incorporate your big ideas into solutions that grow your customer base.

At Excite Panacea, we transform ideas and business challenges in emerging markets and businesses into “fit for purpose” and “needs met” solutions

Company website: www.excitepanacea.com business

Email: info@excitepanacea.com
T

References:

Tayo Ladokun – Business Analyst
tladokun@excitepanacea.com

Eniola Alli- Ayodele- Head of Business Operations
 ealli@excitepanacea.com